**Project schedule for IT 484/584, Spring 2013**

The following deliverables must be submitted according to this schedule.

Friday, February 15

* a statement of the project scope
* risk assessment and a plan for risk mitigation
* an initial draft of the requirements
* use cases
* general description of pre-implementation quality assurance activities

Friday, March 1

* a second draft of the requirements
* an initial draft of the overall architectural design
* an initial draft of the software requirements specification document

Friday, March 29

* (waiting on feedback) the completed architectural design
* (Rusty) function point analysis
* the detailed module design
* (Matt) the design specification document
* (waiting on feedback) the final draft of the software requirements specification document
* (Linn) the completed software project management plan
* (Chisomo) the testing plan for the implementation

1st draft available for team review on Wednesday 13th

Final draft due Wednesday 20th

Friday, April 26

* the beta version of the project code and initial user manuals
* copies of the above go to me and to one other group

Monday, April 29

* results of beta testing another group’s project are returned to that group and to me

Wednesday, May 1 and Friday, May 3

* class presentations

Friday, May 10

* final version of project, manual, and testing summary to me